DOCFORGE

Universal File Converter + PDF Toolkit

Convert · Scan · Edit · Sign · Merge · Compress

Complete Product Blueprint · Design System · Implementation Guide

VERSION 1.0  |  CONFIDENTIAL

Free Forever · Offline-First · Zero Accounts · Sub-20MB APK

# 1. Executive Summary

DocForge is the world's most complete offline document toolkit on Android — combining universal file conversion and a full PDF suite in a single app under 20MB. It permanently replaces Smallpdf, Adobe Acrobat Mobile, and every sketchy upload-to-website conversion tool.

## 1.1 The Mission

DocForge exists to make document productivity completely free, completely private, and completely offline. Every user who has ever uploaded a sensitive payslip to a random website to convert it to PDF, or paid Adobe ₹1,100/month to sign a document, is DocForge's user.

## 1.2 The Problem We Solve

| User Pain Point | Current 'Solution' | Their Failure |
| --- | --- | --- |
| Convert DOCX to PDF for email | Smallpdf / iLovePDF | Requires internet upload; 2 free conversions/day; charges after limit |
| Scan a document with clean edges | CamScanner | 90MB+ APK; account required; watermark on free; sends data to servers |
| Merge 10 PDFs before submitting to HR | Adobe Acrobat | ₹1,100/month subscription; overkill for mobile; heavy and slow |
| Add signature to a contract | DocuSign / Adobe Sign | Per-document charges; account required; not available offline |
| Convert HEIC photos to JPG | Random websites | Privacy nightmare; upload to unknown servers; often malware-adjacent |
| Compress a 50MB PDF to email-friendly size | Smallpdf Pro | Paywalled; requires upload; quality unpredictable |
| Extract images from a PDF | No good free Android app | Completely unserved on Android — users resort to desktop |

## 1.3 The DocForge Difference

- APK under 20MB — less than a single Instagram video

- 100% offline — no internet permission in the manifest

- Handles ALL common conversions: image, document, video-to-audio

- Full PDF toolkit: scan, merge, split, annotate, sign, compress, extract

- OpenCV-based document scanner — sub-15MB C++ binary with no AI bloat

- Privacy-first: files never leave the device, ever

- No accounts, no watermarks, no usage limits. Every feature, always free.

## 1.4 Success Metrics (12-Month Targets)

| Metric | Target | Basis |
| --- | --- | --- |
| Play Store downloads | 3 million+ | High-intent 'PDF converter' and 'document scanner' search volume in India |
| APK size | < 20MB | Enforced from day 1 via CI build check |
| Conversion speed (JPG to PDF) | < 1 second | Android's PdfDocument API is near-instant |
| Scanner edge detection speed | < 300ms per frame | OpenCV C++ via NDK — no AI model latency |
| Play Store rating target | 4.7+ stars | Privacy + no-limit + offline = extremely positive reviews |
| Daily active users (Month 6) | 300,000+ | Based on PDF tool search volume and privacy-conscious segment |

# 2. Market Analysis & Competitive Landscape

## 2.1 The Document Tool Market on Android

Document productivity tools are the second-most searched utility category on the Play Store after file managers. PDF-related searches (convert, merge, compress, sign, scan) generate over 2 billion queries per year globally. Yet the market is dominated by freemium traps that limit free users to 2 operations per day.

| Search Term | Monthly Searches (India) | Monthly Searches (Global) |
| --- | --- | --- |
| PDF converter free | 4.5M | 45M |
| document scanner app | 3.2M | 38M |
| JPG to PDF converter | 2.8M | 30M |
| PDF merge free | 1.9M | 22M |
| PDF compressor | 1.4M | 18M |
| HEIC to JPG converter | 800K | 12M |
| PDF signer free | 900K | 10M |

## 2.2 Competitive Analysis

| App | APK Size | Offline? | Free Limits? | Account? | Privacy |
| --- | --- | --- | --- | --- | --- |
| CamScanner | 90MB+ | Partial | Watermark on free | Mandatory | Cloud upload, China servers |
| Adobe Acrobat | 100MB+ | No | Subscription ₹1100/mo | Mandatory | Adobe servers |
| Smallpdf Mobile | 60MB+ | No | 2 tasks/day | Optional | Swiss servers, still cloud |
| iLovePDF | 50MB+ | No | Daily limit | Optional | Cloud upload |
| Microsoft Lens | 50MB+ | Scan only | No limit (scan only) | Microsoft account | OneDrive cloud |
| WPS Office | 200MB+ | Partial | Watermark + ads | Optional | Cloud sync default |
| DOCFORGE (Ours) | < 20MB | 100% | No limits ever | Never | 100% on-device, no internet |

DocForge's privacy advantage is structural, not just a feature. Because we have no internet permission, it is architecturally impossible for us to upload user files. This is a trust guarantee that no cloud-based competitor can make.

# 3. Product Philosophy & Design Principles

## 3.1 The Five Laws of DocForge

| Law | Statement | Enforcement |
| --- | --- | --- |
| Law 1: Zero Upload | No file ever leaves the device | No INTERNET permission in manifest — structurally enforced |
| Law 2: Zero Limits | Every feature available to every user, always | No conversion counter, no daily cap, no premium tier |
| Law 3: Zero Bloat | The app must stay under 20MB | CI build gate: any PR increasing APK > 200KB requires justification |
| Law 4: Zero Accounts | Users should never need to identify themselves | No login, no sign-up, no anonymous ID, no device fingerprint |
| Law 5: Zero Waiting | Common operations must complete in under 2 seconds | JPG-to-PDF, image-to-image conversions: < 1s; PDF merge: < 5s for 10 docs |

## 3.2 The Privacy Moat

DocForge's deepest moat is not the feature set — it is the provable privacy guarantee. In an era where users are increasingly aware that their payslips, ID cards, and contracts are being uploaded to unknown servers, DocForge's no-internet architecture is a powerful differentiator that converts users on first explanation.

The privacy story writes itself in one sentence: 'Your documents never leave your phone.' That single sentence will drive millions of downloads from privacy-aware users, enterprise employees handling confidential documents, and government workers restricted from cloud services.

## 3.3 Performance Baseline

- JPG to PDF (single page): < 500ms

- Multi-JPG to PDF (10 images): < 3 seconds

- Document scan with edge detection: < 300ms per preview frame

- PDF merge (10 documents, 50 pages total): < 8 seconds

- PDF split (50-page document into 10 files): < 5 seconds

- HEIC to JPG (single image): < 1 second

- PDF text extraction (50-page PDF): < 5 seconds

- App cold start: < 400ms on 4GB RAM device

# 4. Technical Architecture

## 4.1 Architecture Philosophy

DocForge uses a layered native-first architecture. Image processing runs in C++ via the Android NDK (OpenCV). PDF operations use Android's native PdfDocument and PdfRenderer APIs. Document conversions use Apache POI compiled for Android. The Kotlin layer remains pure UI — zero blocking on the main thread.

## 4.2 Technology Stack

| Operation | Technology | Why This Choice |
| --- | --- | --- |
| Document scanning + edge detection | OpenCV 4.x compiled via Android NDK | Sub-15ms C++ processing vs 300ms+ Java; no AI model needed |
| PDF creation and manipulation | Android PdfDocument + PdfRenderer APIs | Zero dependency; built into Android; no library overhead |
| DOCX / DOC reading and conversion | Apache POI (Android-compatible subset) | Industry standard; handles real-world malformed Office files |
| Image format conversion (HEIC, WebP, BMP) | Android ImageDecoder API (API 28+) + BitmapFactory | Hardware-accelerated; handles all modern formats |
| PDF compression | Custom Kotlin PDF rewriter + image recompression | No external library; reduces PDF image quality to reduce size |
| E-signature capture | Custom Canvas-based signature view | Zero dependency; clean SVG path export; lossless |
| Audio extraction (video-to-audio) | Android MediaExtractor + MediaMuxer | Stream demux — no re-encode; zero CPU; instant |
| File format detection | Magic byte inspection (not extension-based) | Correct behavior on renamed/misnamed files |
| Local storage | Android Room + SharedPreferences | Recent files, conversion history, settings persistence |
| UI Framework | Jetpack Compose | Consistent with LightCut; shared design system possible |

## 4.3 OpenCV Scanner Architecture

The document scanner is DocForge's most technically complex feature. It uses a stripped-down OpenCV build that eliminates all modules not needed for document scanning, reducing the binary from 40MB to under 6MB.

- Camera2 API provides real-time frames at 30fps

- OpenCV NDK receives frame as YUV byte array via JNI

- Grayscale conversion + Gaussian blur noise reduction (C++)

- Canny edge detection identifies document boundaries (C++)

- Contour finding selects the largest rectangular contour (C++)

- Perspective transform calculates homography matrix (C++)

- Result sent back to Kotlin as bitmap for UI display (<15ms total)

- User can adjust corner handles if auto-detection is imperfect

- Final warp applied at export time (full resolution)

## 4.4 Module Architecture

| Module | Responsibility | Key Components |
| --- | --- | --- |
| :app | MainActivity, Navigation, DI | MainActivity, AppModule, NavGraph |
| :feature:scanner | Camera, edge detection, perspective warp | ScannerViewModel, OpenCVBridge, CameraController, WarpEngine |
| :feature:pdf-tools | Merge, split, compress, annotate, sign, extract | PdfMerger, PdfSplitter, PdfCompressor, SignatureView, PdfExtractor |
| :feature:converter | All file format conversions | ImageConverter, DocConverter, AudioExtractor, FormatDetector |
| :feature:history | Recent files, conversion log | HistoryViewModel, RecentFilesAdapter |
| :core:opencv | JNI bridge to C++ OpenCV | OpenCVBridge, NativeProcessor, EdgeDetector |
| :core:pdf | Android PdfDocument/PdfRenderer wrappers | PdfCreator, PdfReader, PdfPageRenderer |
| :core:ui | Shared design system | DocForgeTheme, FileCard, ProgressSheet |
| :core:domain | Business logic and use cases | ConvertImageUseCase, MergePdfUseCase, ScanDocumentUseCase |
| :core:storage | Room DB, file I/O, MediaStore | FileRepository, ConversionHistoryDao, StorageManager |

# 5. Product Epics, Features & User Stories

DocForge is organized into 8 core Epics covering the two pillars: Universal File Converter and PDF Toolkit. Each Epic can be shipped independently and delivers immediate user value.

EPIC 01: Document Scanner (Camera-to-PDF)

Turn any physical document into a perfect digital scan using the phone camera, with automatic edge detection and perspective correction — no AI model, no cloud, no account.

### Features

- F1.1 — Live Camera View: Real-time document edge detection overlay

- F1.2 — Auto-Capture: Automatically captures when document is detected and stable

- F1.3 — Manual Capture: Shutter button for manual control

- F1.4 — Corner Adjustment: Drag corners to fine-tune perspective correction

- F1.5 — Multi-Page Scan: Scan multiple pages into a single PDF

- F1.6 — Filters: Color (original), Black & White, Grayscale, Enhanced (contrast boost)

- F1.7 — Gallery Import: Import existing photos for document processing

- F1.8 — Output Format: Save as PDF or high-res JPEG/PNG

- F1.9 — Batch Scan: Scan an entire 50-page document in one session

### User Stories

US-1.1  As a student, I want to scan handwritten notes with my phone camera and get a clean, readable PDF in under 5 seconds, so I can share them on WhatsApp.

✓ Scan > PDF pipeline completes in < 4 seconds. Output PDF is readable and edge-corrected. No watermark on output.

US-1.2  As a professional, I want the scanner to automatically detect the document edges and capture the photo without me tapping anything, so scanning is hands-free.

✓ Auto-capture triggers within 1 second of stable document detection. Manual override always available.

US-1.3  As a user scanning a 30-page report, I want to scan all pages in one session and get a single merged PDF, so I don't have to manually combine 30 files.

✓ Multi-page scan adds pages to a queue. 'Finish Scan' generates one merged PDF with all pages in order.

US-1.4  As a user with an old printed receipt on yellowed paper, I want the scanner to produce a clear, readable scan regardless of paper colour or lighting conditions.

✓ B&W + Enhanced filter modes correct for yellowing and poor contrast. Works in indoor fluorescent and daylight.

US-1.5  As a user who already has a photo of a document in my gallery, I want to run perspective correction on it without re-taking the photo.

✓ Gallery import runs the same OpenCV pipeline on any selected image. Corner handles shown for adjustment.

EPIC 02: PDF Toolkit — Create & Merge

Create PDFs from images and merge multiple PDFs or documents into a single organized file.

### Features

- F2.1 — Images to PDF: Convert one or multiple photos to a PDF with selectable page sizes

- F2.2 — PDF Merge: Combine 2-50 PDF files into one, with drag-reorder

- F2.3 — Mixed Source Merge: Merge PDFs + images + scanned docs in one operation

- F2.4 — PDF from Text: Simple text-to-PDF conversion (formatted output)

- F2.5 — Page Size Options: A4, Letter, Legal, or auto-fit to image

- F2.6 — Bookmarks: Add PDF bookmarks/outline for merged documents

- F2.7 — Metadata: Set PDF title, author, subject before saving

### User Stories

US-2.1  As a job applicant, I want to convert 5 photos of my certificates to a single PDF to email to HR, without uploading them to any website.

✓ 5 JPG to PDF conversion completes fully offline in < 5 seconds. Output is standard PDF viewable in any reader.

US-2.2  As an accountant, I want to merge 12 monthly expense PDFs into one annual report PDF, and reorder them by date using drag and drop.

✓ Merge with drag-reorder works for up to 50 PDFs. Output preserves original page quality. Completes in < 15 seconds for 50 pages.

US-2.3  As a user, I want to combine scanned document pages and existing PDFs into one file, so I don't have to manage them separately.

✓ Mixed source merge (scans + PDFs) produces a single coherent PDF with all pages in selected order.

EPIC 03: PDF Toolkit — Split & Organize

Break down large PDFs, extract specific pages, and reorganize page order.

### Features

- F3.1 — PDF Split by Page Range: Extract pages 5-10 from a 50-page PDF

- F3.2 — Split Every N Pages: Split a 100-page document into 10-page chunks

- F3.3 — Split by Bookmarks: Split at chapter boundaries if PDF has bookmarks

- F3.4 — Extract Single Pages: Pull out individual pages as separate PDFs

- F3.5 — Page Reorder: Drag to rearrange pages within a PDF

- F3.6 — Delete Pages: Remove specific pages from a PDF

- F3.7 — Rotate Pages: Rotate individual pages 90/180/270 degrees

### User Stories

US-3.1  As a student, I want to extract just pages 15-22 from a 200-page textbook PDF to share with a study group, without sharing the entire book.

✓ Page range split creates a new PDF with exactly the selected pages. Original file unchanged.

US-3.2  As a legal professional, I want to delete the confidential last 3 pages of a PDF before sending it to a client.

✓ Page deletion works on any page. Preview shows remaining pages before confirming. Output saved as new file.

US-3.3  As a user who scanned documents upside down, I want to rotate those pages 180 degrees in the PDF without re-scanning.

✓ Page rotation applied to selected pages. Rotated PDF saved as new file. Rotation persists permanently in output.

EPIC 04: PDF Toolkit — Annotate & Sign

Add annotations, highlights, text, and legally binding e-signatures to PDFs.

### Features

- F4.1 — Signature Capture: Draw signature with finger on canvas

- F4.2 — Signature Placement: Drag-and-drop signature anywhere on PDF page

- F4.3 — Saved Signatures: Store up to 3 signatures for reuse

- F4.4 — Text Annotation: Add text boxes anywhere on PDF

- F4.5 — Highlight Text: Yellow/green/pink highlight tool on selectable PDF text

- F4.6 — Freehand Draw: Pen tool for handwritten notes on PDF

- F4.7 — Sticky Notes: Add collapsible comment pins to pages

- F4.8 — Annotation Export: Flatten annotations into PDF (permanent) or preserve as layers

### User Stories

US-4.1  As a freelancer, I want to sign a contract PDF with my finger signature and save it, without paying DocuSign or uploading it to any server.

✓ Signature drawn on canvas, placed on PDF page, output saved as new signed PDF. Entirely offline. No upload.

US-4.2  As a student studying from a PDF, I want to highlight important paragraphs in yellow and add margin notes, so I can review my annotations later.

✓ Highlight tool works on selectable text. Annotations saved. Annotated PDF readable in any standard PDF viewer.

US-4.3  As a manager reviewing a document, I want to add typed comments on specific pages without altering the original text.

✓ Text annotation boxes can be placed on any page. Font, color, and size selectable. Annotations flatten to PDF on export.

EPIC 05: PDF Toolkit — Compress & Extract

Reduce PDF file sizes for email and extract embedded content.

### Features

- F5.1 — PDF Compression: Three quality levels (High/Medium/Low) with size preview

- F5.2 — Image Resampling: Downsample embedded images to reduce PDF size

- F5.3 — Extract Images: Pull all embedded images from a PDF as JPG/PNG files

- F5.4 — Extract Text: Export all text from a PDF as a .txt or .docx file

- F5.5 — PDF to Images: Convert each PDF page to a high-res image (JPG/PNG)

- F5.6 — Size Preview: Show estimated compressed size before committing

- F5.7 — Password Protection: Add or remove PDF password protection

### User Stories

US-5.1  As a user with a 45MB PDF brochure, I want to compress it to under 5MB so I can email it, without losing readability.

✓ Medium compression reduces to < 5MB for typical image-heavy PDFs. Preview shows before/after size. Output visually readable.

US-5.2  As a researcher, I want to extract all images embedded in a research paper PDF so I can use them in my presentation.

✓ Image extraction saves all embedded images to a folder. Filename includes page number and position. Supports JPG, PNG, TIFF embedded formats.

US-5.3  As a developer, I want to copy all text from a 100-page PDF into a text file so I can process it programmatically.

✓ Text extraction produces a clean .txt file with page separators. Handles both searchable and form-field PDFs.

EPIC 06: Universal File Converter — Images

Convert between all image formats, including modern formats like HEIC and WebP that other Android apps struggle with.

### Features

- F6.1 — JPG/JPEG Conversion: Convert to/from JPG with quality control

- F6.2 — PNG Conversion: Lossless PNG with transparency support

- F6.3 — HEIC/HEIF to JPG: Convert iPhone photos to universally compatible JPG

- F6.4 — WebP Conversion: Convert to/from WebP for web optimization

- F6.5 — BMP/TIFF Conversion: Legacy format support

- F6.6 — Batch Image Convert: Convert 100 images in one operation

- F6.7 — Resize on Convert: Optionally resize during conversion

- F6.8 — Quality Slider: Control output JPEG quality (10-100%)

### User Stories

US-6.1  As an Android user who receives HEIC photos from iPhone users, I want to batch-convert 50 HEIC files to JPG in one tap so they open in any app.

✓ Batch HEIC to JPG converts 50 files in < 30 seconds. Output JPGs open in all Android gallery and messaging apps.

US-6.2  As a web developer, I want to convert PNG images to WebP format to reduce my website's image sizes.

✓ PNG to WebP conversion with quality slider. Output size shown. Supports transparency preservation in WebP.

US-6.3  As a user who received a BMP screenshot from a colleague, I want to convert it to JPG so I can share it on WhatsApp.

✓ BMP to JPG conversion in < 500ms. Handles all BMP variants (24-bit, 32-bit, indexed color).

EPIC 07: Universal File Converter — Documents & Audio

Convert document formats and extract audio from video files.

### Features

- F7.1 — DOCX to PDF: Convert Word documents to PDF offline using Apache POI

- F7.2 — PDF to DOCX: Extract PDF content into an editable Word document

- F7.3 — TXT to PDF: Convert plain text files to formatted PDF

- F7.4 — RTF to PDF: Convert RTF documents

- F7.5 — CSV to PDF: Format CSV data into a tabulated PDF

- F7.6 — Video to MP3: Extract audio from MP4/MOV/MKV to MP3 (stream demux — no re-encode)

- F7.7 — Video to M4A/AAC: Extract audio in original quality

- F7.8 — Audio Format Convert: MP3 to AAC, WAV to MP3, FLAC to MP3

### User Stories

US-7.1  As a small business owner, I want to convert my invoice.docx to PDF to email it to clients, without uploading it to any online service.

✓ DOCX to PDF conversion runs fully offline via Apache POI. Preserves formatting: fonts, tables, bold/italic. Completes in < 3 seconds.

US-7.2  As a podcast listener, I want to extract the audio from a lecture MP4 video to listen to while commuting without downloading a separate app.

✓ MP4 to MP3 audio extraction via stream demux completes in < 5 seconds for a 1-hour video. Zero re-encode. Exact audio quality.

US-7.3  As a user who received a data file as CSV, I want to convert it to a nicely formatted PDF table to present in a meeting.

✓ CSV to PDF creates a formatted table with auto-sized columns. Handles multi-thousand-row CSVs by paginating across PDF pages.

EPIC 08: App Shell, History & Settings

The surrounding experience: home dashboard, recent file history, settings, and onboarding.

### Features

- F8.1 — Home Dashboard: Tool grid showing all features with search

- F8.2 — Quick Actions: Top 4 most-used conversions based on usage

- F8.3 — Recent Files: Last 20 converted/processed files with replay

- F8.4 — Conversion History: Full log with file names, types, sizes, dates

- F8.5 — Batch Queue: Queue multiple operations to run sequentially

- F8.6 — Settings: Default output folder, PDF quality default, image quality default

- F8.7 — Onboarding: 4-screen intro showing scanner, converter, PDF tools, privacy

- F8.8 — File Share Integration: Receive files from other apps via share intent

### User Stories

US-8.1  As a power user, I want to queue 10 different conversion tasks (5 image conversions + 3 PDF merges + 2 compressions) and let the app process them all while I do other things.

✓ Batch queue processes tasks sequentially in background. Progress notification shows current task. Completion summary notification sent.

US-8.2  As a user who just received a HEIC file in WhatsApp, I want to share it directly to DocForge from the WhatsApp share menu and convert it instantly.

✓ DocForge registers as a share target for all supported file types. File received via share intent opens directly in appropriate conversion tool.

US-8.3  As a returning user, I want to see my recently converted files and quickly re-download or re-share them without re-doing the conversion.

✓ History tab shows last 20 operations with file name, original type → output type, date, and output file size. Tap to reshare.

# 6. UI/UX Design System

## 6.1 Design Philosophy

DocForge's UI follows 'Tool-First Design' — the most important thing is getting users to their desired conversion in the fewest taps. The interface must work for a 55-year-old professional converting their first document as easily as for a tech-savvy user running batch operations.

## 6.2 Color System

| Token | Hex Value | Usage |
| --- | --- | --- |
| Primary Blue | #1A5276 | Primary actions, active states, category headers |
| Primary Light | #EBF5FB | Backgrounds, selected states, scanner overlay |
| Accent Blue | #2E86C1 | Secondary buttons, icons, progress indicators |
| Secondary Teal | #1A8A78 | PDF-specific actions (differentiated from converter) |
| Dark Charcoal | #17202A | Headings and primary text |
| Error Red | #C0392B | Error states, destructive operations |
| Success Green | #1E8449 | Successful conversions, completion states |
| Warning Amber | #D68910 | Overwrite warnings, large file warnings |
| Neutral 50 | #F8F9FA | Light mode page background |
| Neutral 600 | #6C757D | Secondary text, metadata, timestamps |

## 6.3 Core Screen Flows

### Screen 1: Home Dashboard

- Search bar at top: 'What do you want to do?' — search any tool

- Quick action row: Last 4 used tools as chips

- Tool grid: 3-column grid of all tools, grouped by category

- Categories: PDF Tools | Convert Images | Convert Documents | Scanner

- Recent files strip at bottom: horizontal scroll with file type badge

### Screen 2: Document Scanner

- Full-screen camera view — 100% of screen real estate used

- Green quadrilateral overlay showing detected document edges

- Auto-capture indicator: circular progress ring when document stable

- Filter options at bottom: Color | B&W | Enhanced | Grayscale

- Page counter showing '3 pages' during multi-page scan

### Screen 3: PDF Merge

- File picker opens in add-files mode (multi-select)

- Selected files shown as draggable list with thumbnail and page count

- 'Add More' button always visible at bottom of list

- Page count summary: 'Total: 47 pages from 5 files'

- Merge CTA: full-width blue button with estimated time

### Screen 4: Conversion Tool (Generic)

- Input file card: filename, size, type badge, replace button

- Arrow icon pointing to output format badge

- Options section: quality, size, format-specific settings

- Convert CTA: full-width, disabled until file selected

- Output section appears after conversion: filename, size, open/share/save buttons

# 7. Implementation Roadmap

## 7.1 Phase 1 — Foundation + Scanner (Weeks 1–7)

[ TARGET: Working document scanner + JPG-to-PDF in 7 weeks ]

| Week | Milestone | Deliverable |
| --- | --- | --- |
| Week 1 | Project Setup | Modular Gradle project, CI/CD, code style, APK size gate |
| Week 2 | OpenCV NDK Integration | OpenCV C++ module compiled and callable from Kotlin via JNI |
| Week 3 | Camera + Edge Detection | Live camera with real-time document edge overlay at 30fps |
| Week 4 | Perspective Warp + PDF Output | Scanned document → perspective corrected → saved as PDF |
| Week 5 | Multi-Page Scan + Filters | Multi-page scan session, B&W/Enhanced filters, gallery import |
| Week 6 | JPG/PNG/HEIC to PDF | Image to PDF conversion using Android PdfDocument API |
| Week 7 | Phase 1 Release | Scanner + Images-to-PDF working. APK < 12MB. Performance verified. |

## 7.2 Phase 2 — PDF Toolkit (Weeks 8–15)

[ TARGET: Full PDF manipulation suite ]

| Week | Milestone | Deliverable |
| --- | --- | --- |
| Week 8-9 | PDF Merge + Split | Merge multiple PDFs, split by page range, extract pages |
| Week 10-11 | PDF Annotate + Sign | Signature canvas, text annotations, highlight tool |
| Week 12 | PDF Compress + Extract | Image resampling compression, extract images/text from PDFs |
| Week 13 | Page Tools | Page reorder, rotation, deletion with visual page grid |
| Week 14 | PDF Password | Add/remove PDF password protection using standard encryption |
| Week 15 | Phase 2 Integration | All PDF tools working. APK < 18MB. Full regression test. |

## 7.3 Phase 3 — File Converter (Weeks 16–21)

[ TARGET: Universal file conversion for images, docs, and audio ]

| Week | Milestone | Deliverable |
| --- | --- | --- |
| Week 16-17 | Image Converter | JPG/PNG/HEIC/WebP/BMP batch conversion with quality controls |
| Week 18-19 | Document Converter | DOCX to PDF via Apache POI, TXT/RTF/CSV to PDF |
| Week 20 | Audio Extractor | Video to MP3/M4A via MediaExtractor stream demux |
| Week 21 | Batch Queue + Share Intent | Multi-task queue, share intent registration for all file types |

## 7.4 Phase 4 — Polish & Launch (Weeks 22–26)

| Week | Milestone | Deliverable |
| --- | --- | --- |
| Week 22 | Home Dashboard | Tool grid, quick actions, recent files, search functionality |
| Week 23 | UI Polish | Onboarding, dark mode, animations, haptics, empty states |
| Week 24 | Performance & APK Size | Final APK < 20MB, cold start < 400ms, all benchmarks pass |
| Week 25 | Beta Testing | 50-device beta on Firebase App Distribution |
| Week 26 | Play Store Launch | Public launch with optimized store listing |

# 8. Performance Engineering

## 8.1 APK Size Strategy

| Optimization | Technique | Expected Saving |
| --- | --- | --- |
| Stripped OpenCV build | Compile only: core, imgproc, photo modules from OpenCV source | ~20MB saving (full OpenCV = 26MB, stripped = ~5.5MB) |
| Apache POI Android subset | Use poi-android fork; exclude unused modules (Charts, Pivot) | ~3MB vs full POI |
| ABI filtering | armeabi-v7a + arm64-v8a only in release build | ~2MB |
| R8 full minification | Aggressive shrink + obfuscation in release | ~1.5MB |
| No third-party image loaders | BitmapFactory + Coroutines only | ~1MB (no Glide/Coil) |
| Vector assets only | All icons as VectorDrawable; no PNG drawables | ~500KB |

## 8.2 OpenCV Memory Management

- Mat objects (OpenCV's image container) must be explicitly released after use — memory leak risk

- JNI layer manages all Mat lifecycle — Kotlin never holds Mat references

- Camera frames processed and released within same JNI call stack

- Maximum 2 Mat objects in memory simultaneously during scan (input + output)

- Frame processing capped at 15fps during live preview to reduce heat

## 8.3 PDF Processing Memory

- PdfRenderer loads one page at a time — never entire document in RAM

- Merge operation streams pages from source to output — no full-document buffering

- Maximum page render size: 2048px — sufficient for screen display; downscale for thumbnails

- Bitmap recycling after each page operation

## 8.4 Performance Benchmarks

| Operation | Target | Test Device |
| --- | --- | --- |
| App cold start | < 400ms | Samsung Galaxy A23 (4GB RAM) |
| Scanner live edge detection | < 15ms/frame at 30fps | Redmi 10 |
| Auto-capture to PDF complete | < 3 seconds | Galaxy A23 |
| 10 JPG images to PDF | < 4 seconds | Redmi 10 |
| PDF merge (10 docs, 50 pages) | < 8 seconds | Galaxy A23 |
| PDF split (50 pages into 5 files) | < 5 seconds | Galaxy A23 |
| HEIC to JPG (single) | < 1 second | All test devices |
| DOCX to PDF (10-page document) | < 5 seconds | Redmi 10 |
| Video to MP3 (1-hour video) | < 5 seconds | Galaxy A23 |
| PDF compression (50MB to ~5MB) | < 15 seconds | Galaxy A23 |

# 9. Quality Assurance & Testing Strategy

## 9.1 Test Categories

| Test Type | Coverage Target | Tools | Key Focus Areas |
| --- | --- | --- | --- |
| Unit Tests | 80% domain layer | JUnit5 + MockK | Conversion logic, PDF page math, bitrate calculations |
| Integration Tests | All use cases | Robolectric + AndroidX Test | File I/O, MediaStore, PdfDocument API |
| Instrumented Tests | 5 critical flows | Espresso + UIAutomator | Scan → PDF, Merge PDF, HEIC batch convert |
| Native Tests | OpenCV JNI bridge | Google Test (C++) | Edge detection accuracy, perspective warp correctness |
| Compatibility Tests | 20 target devices | Firebase Test Lab | Scanner, PDF render on varied screen sizes |

## 9.2 Scanner Quality Test Cases

- Straight-on scan (0° tilt) — auto-capture must trigger in < 1 second

- Angled scan (up to 30° tilt) — perspective correction must be geometrically correct

- Low light indoor (200 lux) — edge detection must still function

- Bright outdoor (direct sunlight) — no overexposure failure

- Document on patterned surface — correct document selected over background pattern

- Small document on large surface — A5 document on A3 desk must be correctly detected

- Partially occluded document — graceful fallback to manual corner selection

## 9.3 File Conversion Fidelity Tests

- DOCX to PDF: All 20 Microsoft Office test templates must convert without font substitution errors

- HEIC to JPG: 500 sample HEIC files from iOS devices must convert without corruption

- PDF merge: Merged PDFs must open in Adobe Reader, Chrome, and Samsung My Files without errors

- Compressed PDFs must reduce size by minimum 30% for image-heavy PDFs

# 10. Go-To-Market Strategy

## 10.1 Play Store Listing

- App name: 'DocForge — PDF Tools, File Converter'

- Short description: 'Scan, convert, merge PDFs free. No upload. No account. Offline only.'

- Keywords: PDF converter offline, document scanner no account, HEIC to JPG, DOCX to PDF free

- Feature graphic: split-screen showing scanner overlay + PDF merge interface

## 10.2 Privacy as Marketing

DocForge's privacy story is its most powerful marketing asset. The message 'Your documents never leave your phone' resonates immediately with anyone who has hesitated to upload a salary slip, ID card, or contract to a website. This message will drive word-of-mouth among corporate employees, government workers, and privacy-conscious professionals.

Target a specific viral moment: 'I needed to sign a contract PDF and didn't want to upload it anywhere. Found DocForge — it signs PDFs 100% offline. Sharing this for everyone.'

## 10.3 Target Communities

- r/india, r/androidapps — organic posts demonstrating scanner vs CamScanner speed and privacy

- LinkedIn — post for professionals: 'Sign contracts offline without DocuSign' angle

- WhatsApp forward networks in India — simple message: 'Free PDF tool, no upload required'

- College WhatsApp groups — students scanning notes angle

- Small business communities — invoice PDF creation angle

## 10.4 v2.0 Features

- OCR — extract typed text from scanned documents (on-device Tesseract, < 10MB model)

- QR/Barcode reader and generator

- Business card scanner — extract contact info to phone contacts

- PDF form filling — fill and flatten form fields

- Watermark tool — add/remove text watermarks from PDFs

# 11. Risk Register & Mitigations

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| OpenCV NDK binary too large | Medium | High | Pre-compile stripped build excluding unused modules. Target < 6MB. Test binary size before committing to architecture. |
| Apache POI DOCX conversion fails on complex files | High | Medium | Support 80% of common documents well. Show clear error for unsupported features. Never corrupt the source file. |
| PdfDocument API limitations on Android 8 | Low | Medium | Test on API 26 devices. Fallback rendering path for edge cases. |
| HEIC support varies across Android OEMs | High | Medium | Use ImageDecoder (API 28+) for HEIC. Fallback to NDK HEIF decoder for Android 8-9. |
| Play Store rejects app claiming 'PDF editor' | Low | Medium | Use 'PDF tools' language. Ensure all advertised features work completely before submission. |
| OpenCV license compliance | Low | High | OpenCV is Apache 2.0 licensed. Include required attribution in app's About section and Play Store listing. |

# 12. Technical Specifications

## 12.1 SDK Requirements

| Requirement | Value | Reason |
| --- | --- | --- |
| Minimum SDK | Android 8.0 (API 26) | PdfDocument stable, Camera2 API stable, NDK support |
| Target SDK | Android 14 (API 34) | Play Store requirement 2024 |
| Compile SDK | Android 14 (API 34) | Latest API access |
| NDK Version | 25c (LTS) | Stable, widely available, OpenCV compatible |
| OpenCV Version | 4.9.0 | Latest stable, Apache 2.0 license |
| Kotlin | 1.9.x | Coroutines stability, Compose compatibility |
| Jetpack Compose BOM | 2024.01.00 | Stable baseline |

## 12.2 Permissions

- CAMERA — document scanner

- READ_MEDIA_IMAGES (API 33+) / READ_EXTERNAL_STORAGE (API < 33) — image converter input

- READ_MEDIA_VIDEO — video to audio converter input

- WRITE_EXTERNAL_STORAGE (API < 29) — save converted files

- FOREGROUND_SERVICE — batch conversion background processing

Intentionally absent from manifest:

- INTERNET — zero network access; structurally impossible to upload files

- ACCESS_NETWORK_STATE — not needed

- READ_CONTACTS, ACCESS_FINE_LOCATION — never

## 12.3 Key Android APIs

| API | Usage in DocForge |
| --- | --- |
| android.graphics.pdf.PdfDocument | Create PDFs from images and text (API 19+) |
| android.graphics.pdf.PdfRenderer | Render PDF pages as bitmaps for display and processing |
| android.media.ImageDecoder | Decode HEIC, WebP, and other modern image formats (API 28+) |
| android.hardware.camera2 | Camera preview frames for document scanner |
| android.media.MediaExtractor | Stream audio tracks from video files for audio extraction |
| android.media.MediaMuxer | Write extracted audio to new M4A/MP3 container |
| android.provider.MediaStore | Scoped storage access for reading/writing media files |

# 13. Glossary

| Term | Definition |
| --- | --- |
| OpenCV | Open Source Computer Vision Library — C++ library for image processing, compiled here for Android NDK |
| NDK | Android Native Development Kit — enables C/C++ code to run on Android for maximum performance |
| JNI | Java Native Interface — bridge between Kotlin/Java and C++ code in Android NDK |
| Perspective Warp | Mathematical transformation that corrects a skewed or angled document image to appear flat and straight |
| Canny Edge Detection | OpenCV algorithm that identifies sharp transitions in pixel intensity — used to find document borders |
| Homography Matrix | 3x3 mathematical matrix describing the perspective transformation between two images |
| PdfDocument | Android's built-in API for creating PDF files from drawn content — zero library dependencies |
| PdfRenderer | Android's built-in API for rendering PDF pages as bitmaps — used for page preview and processing |
| Apache POI | Open source Java library for reading/writing Microsoft Office files (DOCX, XLSX, PPTX) |
| Stream Demux | Extracting an audio or video track from a container without decoding — used for instant audio extraction |
| HEIC / HEIF | High Efficiency Image Container — Apple's modern image format; requires special Android handling |
| Magic Bytes | First few bytes of a file that identify its true format, independent of file extension |
| R8 | Android's code shrinking and minification tool — reduces APK size by removing unused code |

DocForge — The complete offline document toolkit. Your files stay on your device. Always free. No limits. No accounts.